Three-Phase Architecture

I4.0 Manufacturing Intelligence Platform

Local → Azure → Enterprise Data

8-Person Team | 2-Week Sprint | Vibe Coding

Version 1.0 | June 2026 | Confidential

# 1. Three Phases at a Glance

|  | Phase 1: Local | Phase 2: Azure | Phase 3: Enterprise |
| --- | --- | --- | --- |
| Data | Synthetic (16 CSVs) | Synthetic (same CSVs in cloud DBs) | Real enterprise data |
| Backend | FastAPI + DuckDB on localhost | FastAPI on AKS + ADX + Cosmos DB | Same AKS + live connectors |
| Frontend | Single HTML served by FastAPI | Same HTML on Azure Static Web Apps | React SPA (optional) |
| Auth | None (dev mode) | Azure AD B2C + RBAC | SSO with customer IdP |
| Infra | 1 laptop | Azure subscription | Azure + on-prem edge |
| Team Effort | Days 1-5 (done — we have this) | Days 1-10 (parallel with Phase 1 hardening) | Days 8-14 (start after Azure is live) |
| Goal | Working demo for sales | Production-grade cloud deployment | Live with real factory data |

# 2. Phase 1 — Local Deployment (What We Have)

Status: COMPLETE. This is the backend you already have running.

## 2.1 File Structure — Phase 1

i40_backend_v2/

├── main.py                      # FastAPI app — 27 endpoints, 380 lines

├── requirements.txt             # fastapi, uvicorn, duckdb, pydantic

├── start.sh                     # One-command startup

├── README.md                    # Full API documentation

├── data/

│   ├── __init__.py

│   ├── db.py                    # DuckDB connection helper — 50 lines

│   ├── loader.py                # CSV → DuckDB loader — 280 lines

│   └── csv/                     # ← ALL DATA LIVES HERE

│       ├── plants.csv           # 3 plants × 49 fields

│       ├── assets.csv           # 20 assets

│       ├── telemetry_config.csv # 16 sensor configs → 2,480 points

│       ├── events.csv           # 10 golden scenario events

│       ├── work_orders.csv      # 5 work orders

│       ├── kpi_definitions.csv  # 33 governed KPIs

│       ├── kpi_values.csv       # 39 values across 3 plants

│       ├── spare_parts.csv      # 10 parts

│       ├── suppliers.csv        # 8 suppliers

│       ├── incidents.csv        # 7 safety incidents

│       ├── agent_config.csv     # 9 agent definitions

│       ├── agent_metrics.csv    # 108 metrics (9×3×4)

│       ├── agent_insights.csv   # 81 AI insights (9×3×3)

│       ├── chart_data.csv       # 27 chart datasets

│       ├── rca_chains.csv       # 18 RCA nodes

│       └── wo_lifecycle.csv     # 40 WO lifecycle steps

├── semantic/

│   ├── __init__.py

│   ├── models.py               # Pydantic models — 136 lines

│   └── kpi_engine.py            # KPI calculations — 107 lines

└── frontend/

└── i40_manufacturing_platform_v14.html  # 1.6MB frontend

Total: 27 files. ~850 lines of Python. 16 CSV data files. One HTML frontend. Runs with: python -m uvicorn main:app --port 8000

## 2.2 Architecture Diagram — Phase 1

The architecture is intentionally simple: one process, one database, one HTML file.

| Layer | Technology | What It Does |
| --- | --- | --- |
| Frontend | Single HTML + I40_API JS | User interface. Calls backend via fetch(). Status indicator bottom-right. |
| API Server | FastAPI (uvicorn) | 27 REST endpoints. Serves frontend at /. Swagger at /docs. |
| Semantic Layer | Python (kpi_engine.py) | Computes health scores, RUL, OEE, energy metrics from DB data. |
| Contract Envelope | Python (models.py) | Wraps every response in metadata + lineage + payload + confidence. |
| Data Loader | Python (loader.py) | Reads 16 CSVs at startup. Generates telemetry from config. Loads into DB. |
| Database | DuckDB (file at /tmp/) | Single file. Per-query connections for thread safety. 16 tables, 2,898 rows. |
| Data Source | 16 CSV files | Every piece of data. Edit CSV + reload = change the platform. |

# 3. Phase 2 — Azure Deployment (Synthetic Data in Cloud)

Goal: Same synthetic data, but running on Azure with production-grade infrastructure. Still no real enterprise data.

## 3.1 File Structure — Phase 2 (additions in bold)

i40_platform/                         # renamed from i40_backend_v2

├── main.py                           # MODIFIED: async, auth middleware, health probes

├── requirements.txt                  # MODIFIED: +12 Azure packages

├── Dockerfile                        # NEW: multi-stage Python build

├── docker-compose.yml                # NEW: local dev with PG + Redis

├── .env.example                      # NEW: environment variables template

├── data/

│   ├── db.py                         # REWRITTEN: asyncpg pool + ADX client + Redis

│   ├── loader.py                     # MODIFIED: loads CSVs into PostgreSQL + ADX

│   └── csv/                          # UNCHANGED: same 16 CSVs (seed data)

├── semantic/

│   ├── models.py                     # MODIFIED: +tenant_id in envelope

│   └── kpi_engine.py                 # MODIFIED: async queries, ADX for telemetry

├── auth/                             # NEW: entire directory

│   ├── __init__.py

│   ├── jwt_validator.py              # NEW: Azure AD B2C JWT validation

│   ├── rbac.py                       # NEW: role-based access decorators

│   └── middleware.py                 # NEW: FastAPI auth middleware

├── events/                           # NEW: entire directory

│   ├── __init__.py

│   ├── publisher.py                  # NEW: Azure Event Grid publisher

│   └── subscriber.py                 # NEW: Event Grid subscription handler

├── cache/                            # NEW: entire directory

│   ├── __init__.py

│   └── redis_cache.py               # NEW: Redis caching decorator

├── config/                           # NEW: entire directory

│   ├── settings.py                   # NEW: pydantic-settings for env vars

│   └── azure.py                      # NEW: Azure service clients

├── k8s/                              # NEW: Kubernetes manifests

│   ├── namespace.yaml

│   ├── deployment-api.yaml           # API server deployment (3 replicas)

│   ├── service-api.yaml              # ClusterIP service

│   ├── hpa-api.yaml                  # Auto-scale at 70% CPU

│   ├── configmap.yaml                # Non-secret configuration

│   ├── secret.yaml                   # DB connection strings (from Key Vault)

│   └── ingress.yaml                  # APIM / Nginx ingress

├── terraform/                        # NEW: Infrastructure as Code

│   ├── main.tf                       # AKS, ADX, PostgreSQL, Redis, APIM

│   ├── variables.tf                  # Configurable parameters

│   ├── outputs.tf                    # Connection strings, endpoints

│   └── modules/

│       ├── aks/                      # AKS cluster module

│       ├── database/                 # PostgreSQL + ADX module

│       ├── cache/                    # Redis module

│       └── networking/               # VNet, NSG, Private Endpoints

├── ci/                               # NEW: CI/CD pipelines

│   ├── azure-pipelines.yml           # Build + deploy pipeline

│   └── Makefile                      # Local dev commands

└── frontend/

└── i40_manufacturing_platform_v14.html  # MODIFIED: auth headers, Azure URL

## 3.2 What Changes — File by File

### 3.2.1 data/db.py — FULL REWRITE

From: 50 lines (DuckDB). To: ~150 lines (asyncpg + ADX + Redis).

This is the single most important file change. Because all data access goes through db.py, rewriting this one file migrates the entire database layer.

| Function | Phase 1 (DuckDB) | Phase 2 (Azure) |
| --- | --- | --- |
| query(sql, params) | duckdb.connect(file).execute(sql) | await pool.fetch(sql, *params) — asyncpg connection pool |
| query_df(sql, params) | Same as query + dict conversion | Same pattern, async, returns list[dict] |
| execute(sql, params) | duckdb.connect(file).execute(sql) | await pool.execute(sql, *params) |
| get_conn() | duckdb.connect(file) | pool.acquire() — from asyncpg pool |
| NEW: query_adx(kql) | N/A | Azure Data Explorer KQL query — for telemetry |
| NEW: cache_get/set(key) | N/A | Redis GET/SET with TTL |
| reset_db() | os.remove(file) | Truncate tables (never drop in production) |

Key code change example:

# PHASE 1 (DuckDB):

def query(sql, params=None):

con = duckdb.connect(DB_FILE)

result = con.execute(sql, params).fetchall()

con.close()

return result

# PHASE 2 (asyncpg + PostgreSQL):

async def query(sql, params=None):

async with pool.acquire() as con:

return await con.fetch(sql, *(params or []))

Every other file that calls query() or query_df() adds 'await' in front. That is the only change in the calling code.

### 3.2.2 main.py — MODIFIED (~40% of lines change)

From: 380 lines. To: ~450 lines.

| Change | What | Why |
| --- | --- | --- |
| Add async/await | Every route handler: def → async def. Every DB call: query() → await query() | asyncpg requires async |
| Add auth middleware | app.add_middleware(AuthMiddleware) after CORS | Validates JWT on every request |
| Add startup event | Create asyncpg pool, Redis connection, ADX client | Managed connections, not per-request |
| Add K8s health probes | /healthz (liveness) and /readyz (readiness) endpoints | AKS needs these to manage pods |
| Add tenant context | Extract tenant_id from JWT, pass to all queries | Multi-tenant data isolation |
| Remove PLANT_DATA dict | Already removed in v2 — all from DB | Confirmed: zero hardcoded data |

Key code change example:

# PHASE 1:

@app.get('/agents/pdm/context')

def pdm_context(plant_key: str = 'us'):

p = _get_plant(plant_key)

health = asset_health_score(_primary_asset_id(plant_key))

# PHASE 2:

@app.get('/agents/pdm/context')

@require_role('viewer')          # NEW: RBAC decorator

async def pdm_context(plant_key: str = 'us', user=Depends(get_user)):

p = await _get_plant(plant_key)                  # await added

health = await asset_health_score(...)            # await added

### 3.2.3 semantic/kpi_engine.py — MODIFIED (~30% changes)

From: 107 lines. To: ~140 lines.

| Function | Phase 1 | Phase 2 |
| --- | --- | --- |
| asset_health_score() | SQL query on DuckDB telemetry table | KQL query on ADX telemetry database — much faster at scale |
| compute_rul() | SQL on DuckDB | KQL on ADX with built-in series_decompose for trend |
| compute_oee() | SQL on kpi_values in DuckDB | SQL on PostgreSQL kpi_values — identical query, different DB |
| compute_energy_metrics() | SQL on DuckDB | SQL on PostgreSQL + Redis cache (60s TTL) |
| get_telemetry_trend() | SQL on DuckDB | KQL on ADX — handles millions of rows |

Key code change: telemetry queries move from SQL to KQL (Kusto Query Language):

# PHASE 1 (SQL on DuckDB):

rows = query('SELECT ts, value FROM telemetry WHERE asset_id=? AND sensor_tag=?', [aid, tag])

# PHASE 2 (KQL on Azure Data Explorer):

kql = f'telemetry | where asset_id=="{aid}" and sensor_tag=="{tag}" | top 100 by ts desc'

rows = await query_adx(kql)

### 3.2.4 data/loader.py — MODIFIED (target changes, logic same)

From: 280 lines. To: ~320 lines.

The loader still reads the same 16 CSVs. The only change is the INSERT target: DuckDB → PostgreSQL for relational data, ADX for telemetry.

# PHASE 1: con.execute('INSERT INTO assets VALUES (?,?,?,...)', vals)

# PHASE 2: await pool.execute('INSERT INTO assets VALUES ($1,$2,$3,...)', *vals)

Telemetry loading changes more: instead of INSERT into DuckDB, it uses ADX streaming ingestion:

# PHASE 2: adx_client.ingest_from_dataframe(telemetry_df, 'telemetry')

### 3.2.5 NEW files — Auth, Cache, Events, Config

| New File | Lines | What It Does |
| --- | --- | --- |
| auth/jwt_validator.py | ~60 | Validates Azure AD B2C JWT tokens. Extracts user_id, roles, tenant_id. |
| auth/rbac.py | ~40 | Decorators: @require_role('admin'), @require_role('viewer'). Checks JWT claims. |
| auth/middleware.py | ~50 | FastAPI middleware. Intercepts every request. Validates token. Sets user context. |
| cache/redis_cache.py | ~45 | @cache(ttl=30) decorator. Caches function results in Redis by key. |
| events/publisher.py | ~35 | Publishes events to Azure Event Grid topics. Used by agent endpoints. |
| events/subscriber.py | ~50 | Azure Functions trigger: receives Event Grid events, routes to agent handlers. |
| config/settings.py | ~40 | Pydantic Settings: reads from env vars. DB_URL, REDIS_URL, ADX_CLUSTER, etc. |
| config/azure.py | ~30 | Initializes Azure SDK clients: ADX, Event Grid, Key Vault, OpenAI. |
| Dockerfile | ~30 | Multi-stage: python:3.12-slim → install deps → copy code → uvicorn. |
| docker-compose.yml | ~50 | Local dev: PostgreSQL 16 + Redis 7 + app. Matches Azure services. |

## 3.3 Azure Architecture Diagram

| Component | Azure Service | Connection |
| --- | --- | --- |
| API Gateway | Azure API Management | HTTPS → rate limit → auth → route to AKS |
| Compute | AKS (3 replicas, HPA) | Runs FastAPI pods. Auto-scales 3→10 pods. |
| Relational DB | Azure PostgreSQL Flexible | plants, assets, work_orders, kpi_defs, agent_config |
| Time-Series DB | Azure Data Explorer (ADX) | telemetry (2,480 → millions of rows). KQL queries. |
| Cache | Azure Redis Cache | KPI values (30s TTL), plant context (60s), sessions |
| Event Bus | Azure Event Grid | Cross-domain event routing. PdM → OEE, Twin, Supply, etc. |
| Secrets | Azure Key Vault | All connection strings, API keys. Zero secrets in code. |
| Identity | Azure AD B2C | JWT tokens, SSO, MFA, role claims. |
| Frontend | Azure Static Web Apps + CDN | HTML served globally. API calls to APIM endpoint. |
| Monitoring | Application Insights + Log Analytics | Traces, metrics, alerts, dashboards. |
| AI | Azure OpenAI (Phase 3) | Insight generation. Not used in Phase 2. |

# 4. Phase 3 — Enterprise Data Integration

Goal: Replace synthetic CSV data with live feeds from real factory systems. Azure infrastructure stays the same.

## 4.1 File Structure — Phase 3 (additions)

i40_platform/

├── ... (all Phase 2 files unchanged) ...

├── connectors/                       # NEW: enterprise data connectors

│   ├── __init__.py

│   ├── base.py                       # NEW: abstract connector interface

│   ├── pi_historian.py               # NEW: OSIsoft PI Web API connector

│   ├── sap_erp.py                    # NEW: SAP RFC/OData connector

│   ├── mes_adapter.py                # NEW: MES REST API adapter

│   ├── lims_adapter.py               # NEW: LIMS (LabVantage/STARLIMS)

│   ├── iot_hub.py                    # NEW: Azure IoT Hub device telemetry

│   ├── energy_meters.py              # NEW: Modbus/BACnet via IoT Edge

│   └── safety_system.py              # NEW: EHS system connector

├── workers/                          # NEW: background processing

│   ├── __init__.py

│   ├── telemetry_ingestor.py         # NEW: continuous stream from IoT Hub → ADX

│   ├── kpi_refresh.py                # NEW: compute all KPIs every 30s

│   ├── sap_sync.py                   # NEW: bi-directional SAP sync every 15 min

│   ├── insight_generator.py          # NEW: Azure OpenAI generates agent insights

│   └── scheduler.py                  # NEW: APScheduler for all background tasks

├── ai/                               # NEW: AI/ML integration

│   ├── __init__.py

│   ├── openai_client.py              # NEW: Azure OpenAI API calls

│   ├── ml_endpoints.py               # NEW: Azure ML managed endpoint calls

│   └── prompts/                      # NEW: prompt templates per agent

│       ├── pdm_insight.txt

│       ├── oee_insight.txt

│       └── ... (one per agent)

├── edge/                             # NEW: IoT Edge configuration

│   ├── deployment.json               # Edge deployment manifest

│   └── modules/

│       ├── opcua-connector/          # OPC-UA to IoT Hub bridge

│       └── edge-analytics/           # Local anomaly detection

└── data/

├── db.py                         # UNCHANGED from Phase 2

├── loader.py                     # MODIFIED: CSVs only for dev/test seeding

└── csv/                          # UNCHANGED: kept as dev seed data

## 4.2 How Each CSV Gets Replaced

Every CSV file maps to a real data source. The CSV stays for dev/test; production reads from the live source.

| CSV File | Enterprise Source | Connector | Refresh Rate |
| --- | --- | --- | --- |
| plants.csv | Admin database / config | config/settings.py | On deploy (static config) |
| assets.csv | SAP PM / CMMS | connectors/sap_erp.py | Every 15 min |
| telemetry_config.csv | IoT Hub device registry | connectors/iot_hub.py | On device registration |
| (telemetry data) | PI Historian → IoT Hub → ADX | connectors/pi_historian.py + workers/telemetry_ingestor.py | Real-time streaming (1s cadence) |
| events.csv | Generated by agents internally | events/publisher.py | Real-time (on detection) |
| work_orders.csv | SAP PM | connectors/sap_erp.py | Every 15 min (bi-directional) |
| kpi_definitions.csv | Admin UI + Git | config/settings.py | On deploy (version-controlled) |
| kpi_values.csv | Computed by KPI engine | workers/kpi_refresh.py | Every 30 seconds |
| spare_parts.csv | SAP MM | connectors/sap_erp.py | Every 15 min |
| suppliers.csv | SAP SRM / Procurement | connectors/sap_erp.py | Daily |
| incidents.csv | EHS system (Enablon/Intelex) | connectors/safety_system.py | Near real-time |
| agent_config.csv | Admin database | config/settings.py | On deploy |
| agent_metrics.csv | Computed by each agent | Each agent endpoint | Real-time (on API call) |
| agent_insights.csv | Azure OpenAI GPT-4o | workers/insight_generator.py | Every 5 minutes |
| chart_data.csv | Aggregated from live queries | Each agent endpoint | Real-time (on API call) |
| rca_chains.csv | Built by RCA engine | events/subscriber.py | On each new event |
| wo_lifecycle.csv | SAP PM workflow | connectors/sap_erp.py | Every 15 min |

## 4.3 Key Code Changes — Phase 3

Phase 3 does NOT change main.py or kpi_engine.py. The API endpoints stay identical. What changes is WHERE the data comes from — the connectors write to the same database tables that the API already reads from.

| File | Change | Lines |
| --- | --- | --- |
| main.py | Add startup hooks for background workers. Add /api/admin/connectors status endpoint. | ~30 new lines |
| data/loader.py | Add if-else: if ENVIRONMENT=dev, load CSVs. If ENVIRONMENT=production, skip (connectors handle it). | ~10 lines changed |
| connectors/base.py | Abstract base class: connect(), sync(), health_check(), last_sync_time. | ~40 new lines |
| connectors/pi_historian.py | PI Web API client. Subscribes to sensor tags. Writes to ADX via IoT Hub. | ~120 new lines |
| connectors/sap_erp.py | SAP OData client. Reads equipment, work orders, materials. Writes back WO status. | ~180 new lines |
| connectors/mes_adapter.py | MES REST API. Reads production batches, line status, OEE events. | ~100 new lines |
| workers/telemetry_ingestor.py | Async consumer: IoT Hub → parse → ADX streaming ingestion. | ~80 new lines |
| workers/kpi_refresh.py | APScheduler job: every 30s, compute all KPIs for all plants, cache in Redis. | ~60 new lines |
| workers/insight_generator.py | Every 5 min: build agent context → Azure OpenAI → store insights in DB. | ~100 new lines |
| ai/openai_client.py | Azure OpenAI API wrapper. System prompt per agent. JSON structured output. | ~80 new lines |

# 5. The Transformation: How Each File Evolves

This table shows every file and exactly what happens to it across all 3 phases.

| File | Phase 1 (Local) | Phase 2 (Azure) | Phase 3 (Enterprise) |
| --- | --- | --- | --- |
| main.py | Sync routes, no auth, serves HTML | + async, + auth, + K8s probes | + worker startup, + connector status |
| data/db.py | DuckDB file-based | asyncpg pool + ADX client + Redis | No change from Phase 2 |
| data/loader.py | CSV → DuckDB at startup | CSV → PostgreSQL + ADX at startup | Skip in prod (connectors load data) |
| data/csv/*.csv | All platform data (16 files) | Seed data for dev/test only | Seed data for dev/test only |
| semantic/models.py | ContractEnvelope, PlantContext | + tenant_id field | No change |
| semantic/kpi_engine.py | SQL on DuckDB | async SQL on PG, KQL on ADX | + Azure ML endpoint calls |
| frontend/*.html | I40_API to localhost | I40_API to Azure APIM URL + auth | No change (or React migration) |
| requirements.txt | 4 packages | 16 packages (+Azure SDKs) | 20 packages (+OpenAI, APScheduler) |
| auth/ | Does not exist | JWT + RBAC + middleware | No change |
| cache/ | Does not exist | Redis cache decorator | No change |
| events/ | Does not exist | Event Grid pub/sub | No change |
| config/ | Does not exist | Settings + Azure clients | No change |
| k8s/ | Does not exist | 7 Kubernetes manifests | No change |
| terraform/ | Does not exist | IaC for all Azure resources | + IoT Hub, + Edge modules |
| connectors/ | Does not exist | Does not exist | 8 enterprise connectors (~700 lines) |
| workers/ | Does not exist | Does not exist | 5 background workers (~380 lines) |
| ai/ | Does not exist | Does not exist | OpenAI client + ML endpoints (~180 lines) |
| Dockerfile | Does not exist | Multi-stage build | No change |

# 6. Vibe Coding Methodology

Vibe coding means using AI-assisted development to write code at 5-10x normal speed. Each developer works with Claude/Cursor/Copilot as a pair programmer. The AI writes 80% of boilerplate; the developer reviews, tests, and connects.

## 6.1 Why This Works for Our Platform

- The architecture is modular — each developer works on an independent module that does not block others.

- The contract envelope is defined — every developer knows the exact input/output format before they write a single line.

- The CSV files ARE the specification — the AI reads the CSV and generates the code to load, serve, and transform it.

- The existing codebase is the template — Phase 1 main.py is the pattern that Phase 2 and 3 follow.

## 6.2 Vibe Coding Rules

- Every developer: fork the Phase 1 repo. Branch per task. PR with tests.

- Prompt pattern: 'Here is db.py that uses DuckDB. Rewrite it to use asyncpg with connection pooling. Keep the same function signatures. Add async.'

- AI writes the code. Developer reviews for correctness. Tests confirm behavior matches Phase 1.

- No manual typing of boilerplate. Terraform modules, Kubernetes YAML, Dockerfile, CI pipelines — all AI-generated from description.

- Every PR includes: code + test + documentation update.

Expected velocity: each developer delivers 200-400 lines of production code per day with vibe coding (vs 50-100 without AI assist).

# 7. Two-Week Sprint Plan — 8-Person Team

10 working days. 8 developers. All working in parallel. Vibe coding accelerated.

## 7.1 Team Assignments

| Person | Role | Primary Deliverable | Secondary |
| --- | --- | --- | --- |
| Dev 1 | Backend Lead | main.py async migration + route hardening | Code review for all PRs |
| Dev 2 | Data Engineer | db.py rewrite (asyncpg + ADX + Redis) | loader.py migration to PostgreSQL |
| Dev 3 | Auth & Security | auth/ directory (JWT, RBAC, middleware) | Key Vault integration |
| Dev 4 | Infrastructure | Terraform + AKS + Kubernetes manifests | Docker + CI/CD pipeline |
| Dev 5 | Frontend & Integration | Frontend auth integration + React scaffold | API testing suite |
| Dev 6 | Connectors (Part 1) | PI Historian connector + IoT Hub setup | Telemetry ingestor worker |
| Dev 7 | Connectors (Part 2) | SAP ERP connector (assets, WOs, parts) | MES adapter |
| Dev 8 | AI & Workers | Azure OpenAI insight generator + KPI worker | Event Grid pub/sub |

## 7.2 Day-by-Day Plan

### WEEK 1 — Build the Azure Foundation

| Day | Dev 1 (Backend) | Dev 2 (Data) | Dev 3 (Auth) | Dev 4 (Infra) | Dev 5 (Frontend) | Dev 6 (PI/IoT) | Dev 7 (SAP) | Dev 8 (AI) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Day 1 | Set up monorepo. Create branch strategy. Add async/await to main.py routes 1-10 | Rewrite db.py: asyncpg pool. CREATE TABLE DDL for PostgreSQL | Scaffold auth/ directory. JWT validator for Azure AD B2C | Write Terraform main.tf: AKS cluster + PostgreSQL + Redis | Set up React project with Vite. Copy I40_API layer | Research PI Web API docs. Set up OPC-UA test server | Research SAP OData API. Set up SAP sandbox/mock | Set up Azure OpenAI resource. Write prompt templates for all 9 agents |
| Day 2 | Async main.py routes 11-27. Add K8s health probes (/healthz, /readyz) | Rewrite db.py: ADX client (query_adx). Redis cache (cache_get/set) | RBAC decorators (@require_role). Test with mock JWT tokens | Terraform: ADX cluster + Event Grid + Key Vault + APIM | Build agent card components in React. Bind to I40_API | Build pi_historian.py connector. Read test sensor data | Build sap_erp.py: read equipment master (assets.csv replacement) | Build openai_client.py. Test insight generation for PdM agent |
| Day 3 | Add auth middleware to main.py. Add tenant_id to envelope | loader.py: migrate CSV loading to PostgreSQL inserts. Test all 16 tables load correctly | Auth middleware integration with main.py. End-to-end auth flow test | Build Dockerfile. Test local Docker build. Create docker-compose.yml | Build KPI strip component. Build plant selector. Connect to /api/plants | Build iot_hub.py: device registration. Message routing config | sap_erp.py: read work orders (work_orders.csv replacement). Read spare parts | Insight generator for all 9 agents. Store in DB. Test quality |
| Day 4 | Integration test: main.py + async db.py + auth. Fix all breaking changes | loader.py: telemetry → ADX streaming ingestion. Test 2,480 rows load in <5s | config/settings.py: all environment variables. config/azure.py: service clients | Deploy to AKS (dev namespace). Verify pod starts. Test /health endpoint | Build 9 agent workspace pages. Bind to /agents/*/context | telemetry_ingestor.py worker: IoT Hub → ADX continuous stream | sap_erp.py: read suppliers, incidents. Bi-directional WO status sync | Build kpi_refresh.py worker. Compute all KPIs every 30s. Cache in Redis |
| Day 5 | All endpoints working on AKS. Swagger /docs accessible via APIM | Redis cache decorator. Add caching to plant context (60s) and agent metrics (30s) | Azure AD B2C tenant configured. Test login flow. RBAC roles: admin, engineer, viewer | CI/CD pipeline: GitHub push → Docker build → ACR → AKS deploy | End-to-end: React frontend → APIM → AKS → PostgreSQL. All 9 agents rendering | End-to-end: OPC-UA test server → IoT Hub → ADX → /api/telemetry working | End-to-end: SAP mock → sap_erp.py → PostgreSQL → /api/assets working | Event Grid: publisher.py + subscriber.py. PdM event → OEE/Twin agents notified |

WEEK 1 CHECKPOINT

By Friday Day 5: entire platform running on AKS with synthetic data. All 27 endpoints working. Auth enforced. CI/CD deploying. Frontend connected. PI and SAP connectors reading from test/mock sources. AI generating insights.

### WEEK 2 — Connect Enterprise Data + Polish

| Day | Dev 1 (Backend) | Dev 2 (Data) | Dev 3 (Auth) | Dev 4 (Infra) | Dev 5 (Frontend) | Dev 6 (PI/IoT) | Dev 7 (SAP) | Dev 8 (AI) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Day 6 | Performance testing: all endpoints < 2s. Optimize slow queries | Data quality checks: validate all KPI calculations match Phase 1 values | Multi-tenant isolation: separate DB schemas per tenant. Test data leakage | Azure Monitor + Application Insights. Structured logging in all services | Loading states, error handling, offline indicators. Polish UI | Connect to real PI Historian (if access available). Otherwise harden mock | Connect to real SAP sandbox (if available). Otherwise harden mock | Fine-tune prompts. Compare AI insights vs static CSV insights. Quality review |
| Day 7 | API versioning: /v1/ prefix. Rate limiting on APIM. OpenAPI spec finalized | Data migration script: Phase 1 DuckDB → Phase 2 PostgreSQL + ADX | SSO integration test with customer IdP (if available). Otherwise SAML mock | Alerting: PagerDuty integration. P1 if agent down > 5 min. P2 if latency > 2s | Multi-plant switching in React. Plant comparison view. Executive brief page | Edge analytics module: local anomaly detection before cloud upload | WO lifecycle: real-time status from SAP. Push WO creation back to SAP | ML model: train PdM failure prediction on synthetic telemetry. Deploy to Azure ML |
| Day 8 | End-to-end golden scenario test: one bearing event → all 9 agents respond correctly | Stress test: 100 concurrent users, 1000 req/s. Verify auto-scaling works | Security audit: OWASP top 10 checklist. Penetration test report | Cost optimization: right-size AKS nodes. Reserved instances. Budget alerts | Responsive design. Mobile layout. PWA manifest (offline capability) | mes_adapter.py: MES REST connector. Read production batches, line status | lims_adapter.py: LIMS connector. Read quality test results | safety_system.py connector. Read incidents, PTW status |
| Day 9 | Documentation: API reference, deployment guide, runbook, architecture decision records | Backup and restore procedure. Test disaster recovery. RPO < 1 hour | Compliance checklist: SOC 2, ISO 27001, GDPR data residency requirements | Staging environment deployed. Production environment prepared | User acceptance testing with product team. Fix UI bugs | All connectors tested end-to-end (mock or real). Connector health dashboard | All connectors tested end-to-end. SAP sync verified bi-directional | All workers running stable. Insight quality reviewed. KPI refresh < 5s |
| Day 10 | Final integration test. Cut release v2.0. Deploy to production | Production data seeded (synthetic). Monitoring dashboards verified | Production auth configured. Admin users created. RBAC verified | Production AKS cluster running. CDN configured. DNS pointed | Production frontend deployed to Static Web Apps. Final smoke test | Connector configs for production (endpoints, credentials in Key Vault) | SAP production config prepared (activate when customer grants access) | Workers deployed as AKS CronJobs/Deployments. Alert on failure |

WEEK 2 CHECKPOINT

By Friday Day 10: production deployment live on Azure with synthetic data. All connectors built and tested (against mocks or real systems). CI/CD pipeline deploying. Monitoring active. Auth enforced. Ready to flip connectors from mock → real when customer grants system access.

## 7.3 Deliverables After 2 Weeks

| Deliverable | Status | Detail |
| --- | --- | --- |
| Phase 1: Local backend | Complete (pre-existing) | 27 endpoints, 16 CSVs, DuckDB, single HTML |
| Phase 2: Azure deployment | Complete | AKS + PostgreSQL + ADX + Redis + APIM + Auth + CI/CD |
| Phase 3: Connector framework | Complete (mock/sandbox) | 8 connectors built. Tested against mocks. Ready for real data. |
| Frontend | Working (HTML or early React) | Connected to Azure backend. Auth integrated. All 9 agents. |
| AI/ML | Working | OpenAI insights for all 9 agents. PdM ML model trained on synthetic data. |
| DevOps | Complete | Terraform IaC. Docker. AKS. CI/CD. Monitoring. Alerting. |
| Documentation | Complete | API reference, deployment guide, architecture doc, runbook. |
| Security | Complete | Azure AD B2C, RBAC, Key Vault, WAF, audit logging. |

## 7.4 What Happens After Day 14

The 2-week sprint delivers a production-ready platform running on Azure with synthetic data and connector frameworks ready for real data. The remaining work is:

- Customer data access: get credentials for PI Historian, SAP, MES, LIMS. This is usually 2-4 weeks of customer IT coordination.

- Data mapping: map customer asset hierarchy, sensor tags, KPI definitions to platform schema. 1-2 weeks with domain expert.

- Connector activation: switch each connector from mock to real. Test data flow end-to-end. 1 week per connector.

- UAT: customer tests with real data. Fix edge cases. 2-3 weeks.

- Go-live: production cutover. Hypercare period. 1 week.

Total to live with real data: 2-week sprint + 6-10 weeks of customer integration = 8-12 weeks total.

# 8. Total Lines of Code — By Phase

| Category | Phase 1 (Have) | Phase 2 (Build) | Phase 3 (Build) | Total |
| --- | --- | --- | --- | --- |
| Backend (main.py, routes) | 380 lines | 450 lines (+70) | 480 lines (+30) | 480 |
| Data layer (db.py, loader.py) | 330 lines | 470 lines (+140) | 490 lines (+20) | 490 |
| Semantic (models.py, kpi_engine.py) | 243 lines | 280 lines (+37) | 320 lines (+40) | 320 |
| Auth (jwt, rbac, middleware) | 0 | 150 lines | 150 (no change) | 150 |
| Cache (redis) | 0 | 45 lines | 45 (no change) | 45 |
| Events (pub/sub) | 0 | 85 lines | 85 (no change) | 85 |
| Config (settings, azure) | 0 | 70 lines | 70 (no change) | 70 |
| Connectors (8 adapters) | 0 | 0 | 700 lines | 700 |
| Workers (5 background jobs) | 0 | 0 | 380 lines | 380 |
| AI (OpenAI + ML) | 0 | 0 | 180 lines | 180 |
| Infra (Docker, K8s, Terraform) | 0 | 480 lines (YAML/HCL) | 520 lines (+40) | 520 |
| CSV data files | 16 files | 16 files (unchanged) | 16 files (dev seed) | 16 files |
| Frontend HTML | 1 file (1.6MB) | 1 file (modified) | 1 file or React SPA | 1 file |
| TOTAL PYTHON | 953 lines | 1,100 lines | 2,430 lines | 2,430 |
| TOTAL ALL (incl infra) | 953 lines | 1,580 lines | 2,950 lines | 2,950 |

With vibe coding at 200-400 lines per developer per day, 8 developers can produce the entire ~2,000 lines of new code in 2-3 days of focused work. The remaining time is testing, integration, and deployment.

# 9. Risk Mitigation

| Risk | Impact | Mitigation | Owner |
| --- | --- | --- | --- |
| Azure subscription not ready by Day 1 | Phase 2 blocked | Pre-provision subscription Day -3. Dev 4 starts Terraform on Day 0. | Dev 4 |
| SAP sandbox access delayed | SAP connector uses stale mocks | Build connector against OpenAPI spec. Mock returns CSV data. Switch to real when ready. | Dev 7 |
| PI Historian not accessible | Telemetry connector blocked | Use OPC-UA simulator (open source). Connector code is identical; only endpoint changes. | Dev 6 |
| Auth integration takes longer | Routes exposed without auth | Deploy with API key auth first (Day 2). Azure AD integration can slip to Day 5. | Dev 3 |
| ADX KQL learning curve | Telemetry queries delayed | Dev 2 uses ADX web explorer for interactive KQL development. Pre-built templates available. | Dev 2 |
| 8 people stepping on each other | Merge conflicts, integration failures | Branch-per-task. Daily integration at 4pm. Contract envelope is the interface — no shared mutable state. | Dev 1 |
| AI-generated code has bugs | Quality issues in production | Every PR requires: 1 test per endpoint. Vibe coding writes the test too. Dev 1 reviews all PRs. | All |