Architecture, Cost & Modular Deployment

I4.0 Manufacturing Intelligence Platform

Plug-and-Play Modular Architecture | Azure Infrastructure Costs | Team & Stack

Version 2.0 | June 2026 | Confidential

# 1. Azure Infrastructure Cost

All costs are monthly estimates based on Azure East US pricing as of June 2026. No developer/people costs included — team is internal. Costs scale with plants and data volume.

## 1.1 Phase 2 — Azure with Synthetic Data (3 Plants)

| Azure Service | SKU / Config | Monthly Cost (USD) | Purpose |
| --- | --- | --- | --- |
| AKS Cluster | 3 nodes × Standard_D4s_v5 (4 vCPU, 16GB) | $438 | API server + semantic layer pods |
| Azure Database for PostgreSQL | Flexible Server, Burstable B2ms (2 vCPU, 8GB), 128GB storage | $105 | Relational data: plants, assets, WOs, KPIs, configs |
| Azure Data Explorer (ADX) | Dev/Test SKU (2 nodes × D11_v2) | $490 | Time-series telemetry storage and KQL queries |
| Azure Cache for Redis | Basic C1 (1GB) | $40 | KPI caching, session state, plant context cache |
| Azure API Management | Developer tier | $49 | API gateway, rate limiting, auth, Swagger portal |
| Azure AD B2C | 50,000 authentications/month (free tier) | $0 | Authentication, SSO, MFA |
| Azure Key Vault | Standard tier, ~100 operations/day | $5 | Secrets management, connection strings |
| Azure Event Grid | 1M operations/month | $1 | Cross-domain event routing between agents |
| Azure Static Web Apps | Free tier | $0 | Frontend hosting with global CDN |
| Azure Container Registry | Basic tier | $5 | Docker image storage for CI/CD |
| Azure Monitor + App Insights | 5GB logs/month ingestion | $12 | Monitoring, tracing, alerting |
| Azure Storage (backup) | LRS, 50GB | $2 | Database backups, CSV archive |
| Bandwidth (egress) | ~100GB/month | $8 | API responses, frontend assets |
| TOTAL — Phase 2 (Synthetic, 3 Plants) |  | $1,155/month | $13,860/year |

## 1.2 Phase 3 — Production with Real Data

| Azure Service | SKU / Config Upgrade | Monthly Cost (USD) | Why Upgrade |
| --- | --- | --- | --- |
| AKS Cluster | 5 nodes × Standard_D4s_v5 + HPA (auto-scale to 10) | $730 | Real workload: 100+ concurrent users, 9 agent pods |
| Azure PostgreSQL | General Purpose D4s_v3 (4 vCPU, 16GB), 512GB, HA | $420 | Production SLA, high availability, more storage |
| Azure Data Explorer | Standard S1 (2 nodes × D14_v2) | $1,850 | Millions of telemetry rows/day, sub-second KQL queries |
| Azure Redis Cache | Standard C2 (6GB, HA) | $150 | Production caching, replicated, larger dataset |
| Azure API Management | Standard tier | $700 | Production SLA, custom domains, analytics |
| Azure AD B2C | 50,000 auth/month | $0 | Same tier sufficient |
| Azure Key Vault | Standard | $5 | Same |
| Azure Event Grid | 10M operations/month | $6 | Real-time cross-domain events at production volume |
| Azure IoT Hub | S1 tier (400K messages/day) | $25 | Device telemetry from plant edge gateways |
| Azure OpenAI | GPT-4o, ~500K tokens/day | $150 | AI-generated insights for 9 agents × 3 plants |
| Azure ML | Managed endpoint (1 instance, D4s) | $140 | PdM failure prediction model inference |
| Azure Static Web Apps | Standard tier | $9 | Custom domains, staging environments |
| Azure Container Registry | Standard tier | $20 | Geo-replication, larger image storage |
| Azure Monitor | 20GB logs/month + alerts | $50 | Full production observability |
| Azure Storage | LRS, 200GB | $5 | Backups, model artifacts, audit logs |
| Bandwidth | ~500GB/month | $40 | Production traffic |
| TOTAL — Phase 3 (Production, 3 Plants) |  | $4,300/month | $51,600/year |

## 1.3 Cost Scaling by Number of Plants

| Plants | Phase 2 (Synthetic) | Phase 3 (Production) | Primary Cost Drivers |
| --- | --- | --- | --- |
| 1 plant | $900/month | $3,200/month | Can use smaller ADX, smaller AKS |
| 3 plants (demo) | $1,155/month | $4,300/month | Current configuration |
| 10 plants | $1,800/month | $7,500/month | ADX scales with data volume, AKS auto-scales |
| 25 plants | $2,800/month | $14,000/month | ADX cluster upgrade, more AKS nodes, APIM upgrade |
| 50 plants | $4,500/month | $24,000/month | ADX premium, AKS premium, dedicated PostgreSQL |
| 100 plants | $8,000/month | $42,000/month | Enterprise tier: reserved capacity, multi-region |

Key cost insight: the platform cost per plant decreases as you add plants because the infrastructure (AKS, APIM, ADX cluster) is shared. Going from 3 to 10 plants does not 3x the cost — it adds roughly 50%.

## 1.4 Cost per Modular Package

For customers buying fewer agents, infrastructure costs are lower because fewer pods, less compute, less storage.

| Package | Agents | AKS Pods | ADX Needed? | Estimated Monthly (Prod) |
| --- | --- | --- | --- | --- |
| Foundation Only | Semantic Layer only | 1 pod | No (PostgreSQL only) | $800 |
| Reliability Starter | Foundation + PdM + OEE | 3 pods | Yes (PdM telemetry) | $2,800 |
| Quality Starter | Foundation + PdM + Quality | 3 pods | Yes | $2,800 |
| Operations Starter | Foundation + PdM + OEE + Twin | 4 pods | Yes | $3,200 |
| Supply Intelligence | + Supply Chain + Spare Parts | 6 pods | Yes | $3,600 |
| Full Platform | All 9 agents | 11 pods | Yes | $4,300 |

# 2. Modular Plug-and-Play Architecture

The platform is designed so that any combination of agents can be deployed independently. The Semantic Layer (foundation) is always required. Each agent is a self-contained module that can be included or excluded without affecting others.

## 2.1 Complete File Structure — What Is Common vs Agent-Specific

COMMON = required for every deployment. AGENT = can be removed if that agent is not sold.

i40_platform/

│

│  ══════ COMMON (always deployed) ══════

├── main.py                           # API server + route registration

├── requirements.txt                  # All dependencies

├── Dockerfile                        # Container build

├── start.sh                          # Startup script

├── data/

│   ├── db.py                         # COMMON: database layer

│   ├── loader.py                     # COMMON: data loading orchestrator

│   └── csv/

│       ├── plants.csv                # COMMON: always needed

│       ├── assets.csv                # COMMON: always needed

│       ├── kpi_definitions.csv        # COMMON: 33 governed KPIs

│       ├── kpi_values.csv            # COMMON: KPI values per plant

│       ├── agent_config.csv          # COMMON: but rows filtered per deployment

│       ├── telemetry_config.csv      # NEEDED IF: PdM or Twin or Energy

│       ├── events.csv               # COMMON: event bus data

│       ├── work_orders.csv          # NEEDED IF: PdM or Twin

│       ├── spare_parts.csv          # NEEDED IF: Spare Parts or Supply Chain

│       ├── suppliers.csv            # NEEDED IF: Supply Chain

│       ├── incidents.csv            # NEEDED IF: Safety

│       ├── agent_metrics.csv         # COMMON: but rows filtered

│       ├── agent_insights.csv        # COMMON: but rows filtered

│       ├── chart_data.csv           # COMMON: but rows filtered

│       ├── rca_chains.csv           # NEEDED IF: PdM or Twin

│       └── wo_lifecycle.csv         # NEEDED IF: PdM or Twin

├── semantic/

│   ├── models.py                     # COMMON: contract envelope

│   └── kpi_engine.py                 # COMMON: KPI calculations

├── auth/                             # COMMON: authentication

│   ├── jwt_validator.py              # COMMON

│   ├── rbac.py                       # COMMON

│   └── middleware.py                 # COMMON

├── cache/                            # COMMON: caching layer

│   └── redis_cache.py               # COMMON

├── config/                           # COMMON: configuration

│   ├── settings.py                   # COMMON

│   ├── azure.py                      # COMMON

│   └── modules.yaml                 # NEW: which agents are enabled

├── events/                           # COMMON: event bus

│   ├── publisher.py                  # COMMON

│   └── subscriber.py                # COMMON

│

│  ══════ AGENT MODULES (plug/unplug per customer) ══════

├── agents/

│   ├── __init__.py                   # COMMON: agent registry

│   ├── base.py                       # COMMON: abstract agent class

│   ├── pdm/                          # AGENT: Predictive Maintenance

│   │   ├── __init__.py

│   │   ├── routes.py                 # /agents/pdm/context endpoint

│   │   ├── service.py                # PdM business logic

│   │   └── connector.py              # PI Historian connector

│   ├── oee/                          # AGENT: OEE Visibility

│   │   ├── __init__.py

│   │   ├── routes.py                 # /agents/oee/context endpoint

│   │   ├── service.py                # OEE calculation logic

│   │   └── connector.py              # MES connector

│   ├── quality/                      # AGENT: Quality Vision

│   │   ├── routes.py

│   │   ├── service.py

│   │   └── connector.py              # LIMS + Vision AI connector

│   ├── energy/                       # AGENT: Energy Optimization

│   │   ├── routes.py

│   │   ├── service.py

│   │   └── connector.py              # Energy meter connector

│   ├── supply/                       # AGENT: Supply Chain

│   │   ├── routes.py

│   │   ├── service.py

│   │   └── connector.py              # SAP SRM connector

│   ├── twin/                         # AGENT: Digital Twin

│   │   ├── routes.py

│   │   ├── service.py

│   │   └── connector.py              # Asset model connector

│   ├── yield_opt/                    # AGENT: Yield Optimization

│   │   ├── routes.py

│   │   ├── service.py

│   │   └── connector.py              # DCS/SCADA connector

│   ├── safety/                       # AGENT: Safety & Compliance

│   │   ├── routes.py

│   │   ├── service.py

│   │   └── connector.py              # EHS system connector

│   └── parts/                        # AGENT: Spare Parts / MRO

│       ├── routes.py

│       ├── service.py

│       └── connector.py              # SAP MM connector

│

│  ══════ INFRASTRUCTURE ══════

├── k8s/                              # COMMON: Kubernetes manifests

├── terraform/                        # COMMON: Azure IaC

├── ci/                               # COMMON: CI/CD

└── frontend/                         # COMMON: UI

## 2.2 The Module Registry — How Plug-and-Play Works

The secret to modular deployment is one configuration file: config/modules.yaml. This file lists which agents are enabled. The platform reads it at startup and only registers routes for enabled agents.

config/modules.yaml — Example: Reliability Starter (PdM + OEE only)

# modules.yaml — defines which agents are active

semantic_layer:

enabled: true    # ALWAYS true — this is the foundation

agents:

pdm:

enabled: true

contract: CON-001

oee:

enabled: true

contract: CON-002

quality:

enabled: false   # ← NOT sold in this package

energy:

enabled: false

supply:

enabled: false

twin:

enabled: false

yield:

enabled: false

safety:

enabled: false

parts:

enabled: false

main.py — How it reads the config and registers only enabled agents

# main.py startup:

import yaml

with open('config/modules.yaml') as f:

modules = yaml.safe_load(f)

for agent_id, cfg in modules['agents'].items():

if cfg['enabled']:

router = importlib.import_module(f'agents.{agent_id}.routes')

app.include_router(router.router, prefix=f'/agents/{agent_id}')

print(f'[MODULE] {agent_id} ({cfg["contract"]}) — ENABLED')

else:

print(f'[MODULE] {agent_id} — disabled')

Result: if a customer buys only PdM + OEE, the platform starts with only 2 agent routes registered. The other 7 agent endpoints return 404. No code deletion required — just configuration.

## 2.3 What to Include per Package — Detailed Matrix

| Component | Foundation | + PdM | + OEE | + Quality | + Energy | + Supply | + Twin | + Yield | + Safety | + Parts |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Semantic Layer | YES | YES | YES | YES | YES | YES | YES | YES | YES | YES |
| plants.csv | YES | YES | YES | YES | YES | YES | YES | YES | YES | YES |
| assets.csv | YES | YES | YES | YES | YES | YES | YES | YES | YES | YES |
| kpi_definitions.csv | YES | YES | YES | YES | YES | YES | YES | YES | YES | YES |
| telemetry_config.csv | — | YES | — | — | YES | — | YES | — | — | — |
| events.csv | YES | YES | YES | YES | YES | YES | YES | YES | YES | YES |
| work_orders.csv | — | YES | — | — | — | — | YES | — | — | — |
| spare_parts.csv | — | — | — | — | — | YES | — | — | — | YES |
| suppliers.csv | — | — | — | — | — | YES | — | — | — | — |
| incidents.csv | — | — | — | — | — | — | — | — | YES | — |
| rca_chains.csv | — | YES | — | — | — | — | YES | — | — | — |
| wo_lifecycle.csv | — | YES | — | — | — | — | YES | — | — | — |
| PI Historian conn. | — | YES | — | — | YES | — | YES | — | — | — |
| SAP ERP connector | — | YES | — | — | — | YES | — | — | — | YES |
| MES connector | — | — | YES | — | — | — | — | YES | — | — |
| LIMS connector | — | — | — | YES | — | — | — | YES | — | — |
| Energy meter conn. | — | — | — | — | YES | — | — | — | — | — |
| EHS system conn. | — | — | — | — | — | — | — | — | YES | — |
| IoT Hub | — | YES | — | — | YES | — | YES | — | — | — |
| ADX (time-series) | — | YES | — | — | YES | — | YES | — | — | — |
| Azure OpenAI | — | OPT | OPT | OPT | OPT | OPT | OPT | OPT | OPT | OPT |

## 2.4 Code Changes for Modular Deployment

### 2.4.1 Current State (main.py — monolithic)

In the current Phase 1 backend, all 9 agent routes are defined directly in main.py. To make it modular, we refactor each agent into its own module under agents/.

Change required: Split main.py into agent modules

| What Moves | From | To | Lines |
| --- | --- | --- | --- |
| PdM route + helpers | main.py (lines 180-210) | agents/pdm/routes.py | ~40 |
| OEE route + helpers | main.py (lines 212-230) | agents/oee/routes.py | ~30 |
| Quality route | main.py (lines 232-248) | agents/quality/routes.py | ~25 |
| Energy route | main.py (lines 250-268) | agents/energy/routes.py | ~30 |
| Supply Chain route | main.py (lines 270-290) | agents/supply/routes.py | ~30 |
| Digital Twin route | main.py (lines 292-315) | agents/twin/routes.py | ~35 |
| Yield route | main.py (lines 317-332) | agents/yield_opt/routes.py | ~25 |
| Safety route | main.py (lines 334-355) | agents/safety/routes.py | ~30 |
| Spare Parts route | main.py (lines 357-378) | agents/parts/routes.py | ~30 |
| Shared helpers (_get_agent_metrics, _get_chart, etc.) | main.py | agents/base.py | ~50 |
| Semantic endpoints (plants, assets, KPIs, events, etc.) | main.py | STAYS in main.py | ~180 |

After refactoring, main.py shrinks from 380 lines to ~180 lines (semantic layer endpoints only). Each agent module is 25-40 lines. The dynamic loader registers only enabled agents.

### 2.4.2 Agent Module Template

Every agent module follows the same pattern. This is what agents/pdm/routes.py looks like:

# agents/pdm/routes.py

from fastapi import APIRouter, Depends

from agents.base import get_plant, get_metrics, get_insights, get_chart, envelope

from semantic.kpi_engine import asset_health_score, compute_rul

router = APIRouter(tags=['Predictive Maintenance'])

@router.get('/context')

async def pdm_context(plant_key: str = 'us'):

p = await get_plant(plant_key)

aid = await primary_asset_id(plant_key)

health = await asset_health_score(aid)

rul = await compute_rul(aid)

chart = await get_chart('pdm', plant_key)

return envelope('CON-001', 'predictive-maintenance', p['plantId'], {

'health': health, 'rul': rul,

'metrics': await get_metrics('pdm', plant_key),

'insights': await get_insights('pdm', plant_key),

'chartBars': chart['chartBars'], 'chartLbls': chart['chartLbls'],

'chartTtl': chart['chartTtl'],

}, 0.94, ['telemetry', 'assets', 'events'])

To remove PdM: set pdm.enabled = false in modules.yaml. That is it. No code deletion, no redeployment, no rebuild.

### 2.4.3 Frontend Modular Behavior

The frontend Agent Hub automatically hides agent cards that return 404. When the /api/agents/summary endpoint only returns enabled agents (because it reads from agent_config filtered by modules.yaml), the Hub shows only the purchased agents. The code change in main.py:

# /api/agents/summary — only returns enabled agents:

configs = await query_df('SELECT * FROM agent_config WHERE agent_id IN (%s)')

# %s is filled with enabled agent IDs from modules.yaml

# 3. Team Structure and Technology Stack

## 3.1 Required Team — 8 Internal Developers

| Role | Skills Required | Tools | Allocation |
| --- | --- | --- | --- |
| Backend Lead (1) | Python, FastAPI, async programming, API design | VS Code + Claude Code, Postman | Full-time, 2 weeks |
| Data Engineer (1) | PostgreSQL, DuckDB, Azure Data Explorer, KQL, ETL pipelines | DataGrip, Azure Data Studio | Full-time, 2 weeks |
| Auth/Security Engineer (1) | Azure AD B2C, JWT, OAuth2, RBAC, OWASP | Azure Portal, Postman | Full-time, 2 weeks |
| DevOps/Infra Engineer (1) | Terraform, Kubernetes, Docker, Azure CLI, CI/CD | Terraform, kubectl, GitHub Actions | Full-time, 2 weeks |
| Frontend Developer (1) | React/TypeScript, Tailwind, REST API integration | VS Code + Cursor, Chrome DevTools | Full-time, 2 weeks |
| Integration Engineer — Telemetry (1) | OPC-UA, PI Historian, IoT Hub, time-series data | PI System Management, Azure IoT Explorer | Full-time, 2 weeks |
| Integration Engineer — ERP (1) | SAP RFC/OData, MES APIs, CMMS integration | SAP GUI/Fiori, Postman | Full-time, 2 weeks |
| AI/ML Engineer (1) | Azure OpenAI, Azure ML, prompt engineering, Python ML | Azure ML Studio, Jupyter, MLflow | Full-time, 2 weeks |

## 3.2 Technology Stack

| Layer | Technology | Version | License |
| --- | --- | --- | --- |
| Language | Python | 3.12+ | Open source |
| API Framework | FastAPI | 0.104+ | MIT |
| ASGI Server | uvicorn | 0.24+ | BSD |
| Relational DB | PostgreSQL (Azure Flexible Server) | 16 | Open source |
| Time-Series DB | Azure Data Explorer (ADX) | Managed | Azure pay-as-you-go |
| In-Memory Cache | Redis (Azure Cache) | 7 | BSD / Azure managed |
| Embedded DB (Phase 1) | DuckDB | 0.9+ | MIT |
| Data Validation | Pydantic | 2.0+ | MIT |
| Auth | Azure AD B2C + python-jose | Managed + 3.3+ | Azure / MIT |
| Event Bus | Azure Event Grid | Managed | Azure pay-as-you-go |
| AI Engine | Azure OpenAI (GPT-4o) | Managed | Azure pay-as-you-go |
| ML Platform | Azure Machine Learning + MLflow | Managed + 2.x | Azure / Apache 2.0 |
| Container Runtime | Docker | 24+ | Apache 2.0 |
| Orchestration | Azure Kubernetes Service (AKS) | 1.28+ | Azure managed |
| IaC | Terraform | 1.5+ | MPL 2.0 |
| CI/CD | GitHub Actions or Azure DevOps | Managed | Free tier / Azure |
| Frontend | React 18 + TypeScript + Tailwind | 18 / 5 / 3 | MIT |
| Monitoring | Azure Monitor + Application Insights | Managed | Azure included |
| Secrets | Azure Key Vault | Managed | Azure included |

## 3.3 Consolidated Timeline

| Week | Milestone | Key Deliverables |
| --- | --- | --- |
| Week 0 (Pre-Sprint) | Setup | Azure subscription provisioned, repos created, access granted, modules.yaml configured per customer |
| Week 1 (Days 1-5) | Azure Foundation | AKS running, PostgreSQL + ADX seeded, auth enforced, CI/CD deploying, all 27 endpoints live on Azure |
| Week 2 (Days 6-10) | Connectors + Polish | PI/SAP connectors built (mock or real), AI insights generating, monitoring active, production-ready |
| Weeks 3-4 | Customer Integration | Customer system access obtained, connectors switched from mock → real, data mapping completed |
| Weeks 5-6 | UAT + Hardening | Customer testing with real data, edge cases fixed, performance tuned, security audit |
| Week 7 | Go-Live | Production cutover, hypercare support, handoff to operations |

# 4. Customer Deployment Scenarios

How to deploy for different customer packages — showing exact modules.yaml config, infra needed, and cost.

### Scenario A: Foundation + PdM + OEE (Reliability Starter)

| Item | Detail |
| --- | --- |
| modules.yaml | semantic_layer: true, pdm: true, oee: true, all others: false |
| CSV files needed | plants, assets, telemetry_config, events, kpi_definitions, kpi_values, work_orders, agent_config, agent_metrics, agent_insights, chart_data, rca_chains, wo_lifecycle |
| CSV files not loaded | spare_parts, suppliers, incidents (loader skips these based on modules.yaml) |
| Connectors needed | PI Historian (for PdM telemetry), MES (for OEE events) |
| Connectors not needed | SAP, LIMS, Energy meters, EHS system |
| AKS pods | api-server (1), pdm-worker (1), oee-worker (1) = 3 pods |
| ADX needed? | Yes — PdM requires telemetry time-series |
| Azure OpenAI | Optional — can use static insights initially |
| Monthly infra cost | ~$2,800 |
| Frontend behavior | Agent Hub shows 2 cards (PdM + OEE). Other 7 cards hidden. |

### Scenario B: Full Platform (All 9 Agents)

| Item | Detail |
| --- | --- |
| modules.yaml | All agents: true |
| CSV files needed | All 16 |
| Connectors needed | PI Historian, SAP ERP, MES, LIMS, Energy meters, EHS, IoT Hub |
| AKS pods | api-server (3 replicas), 9 agent workers, 1 AI worker = 13 pods |
| ADX needed? | Yes |
| Azure OpenAI | Yes — generates insights for all 9 agents |
| Monthly infra cost | ~$4,300 |
| Frontend behavior | Agent Hub shows all 9 cards. Full golden scenario available. |

### Scenario C: Adding an Agent to Existing Deployment

Customer has Reliability Starter (PdM + OEE) and wants to add Quality Vision:

- Edit modules.yaml: set quality.enabled = true

- Add CSV data: agent_metrics rows for quality, agent_insights for quality, chart_data for quality

- Deploy connector: connectors/quality/connector.py (LIMS integration)

- Redeploy: CI/CD pipeline detects modules.yaml change, rebuilds, deploys to AKS

- Frontend: Agent Hub automatically shows 3 cards now (PdM + OEE + Quality)

Total effort to add one agent: 1-2 days (connector development) + 1 day (testing) = 2-3 days. Zero changes to existing PdM or OEE code.